· Step 1.0 — E2E Test Database Isolation
Изолированная PostgreSQL test DB, реальные migrations, guards от destructive-run, воспроизводимый e2e.
Статус: APPROVED.

· Step 1.1 — Category Schema Foundation
Универсальный Catalog.Product, category schema, category-specific attributes/filters/availability/tariff/media/PDP configuration.
Статус: APPROVED.

· Step 1.2 — Product Media Foundation
ProductMedia, S3-compatible storage, MinIO, Sharp, original/large/thumb, private-by-default, media API, test bucket isolation.
Статус: APPROVED после review-fixes.

· Step 1.3 — Product Ownership & PARTNER Object Scope
Product.partnerId, server-side scope, IDOR protection, PARTNER only-own access, ProductMedia ownership inheritance, MODERATOR read-only.
Статус: APPROVED после review-fixes.

· Step 1.4 — Moderation Workflow
submit → review → approve / reject / request changes, moderation queue, snapshot/version review, controlled publish, полноценный change proposal для PUBLISHED Product, запрет MODERATOR менять Product за PARTNER, repeat moderation after material changes.
Статус: APPROVED после review-fixes.

· Step 1.5 — Public Catalog Read Foundation
Anonymous API только для published Product/media, public search/category/list/PDP backend contracts, stable media delivery, server-side filtering/sorting/pagination, отсутствие утечки draft/internal данных.
Статус: APPROVED после review-fixes.

· Step 1.6 — Public Marketplace Routing & Frontend Split
/ → Public Marketplace, /products/:slug → PDP, /app/* → внутренние центры, разделение Public и Internal layouts/API boundaries, role-aware routing.
Статус: APPROVED.

· Step 1.7 — Public Marketplace Home / Search / Category / PDP
Витрина, карточки услуг, цены, краткое описание, динамические фильтры, категории, PDP, media gallery, tariffs/options/availability, RU/AZ/EN.
Статус: APPROVED.

· Step 1.8 — Partner Cabinet Foundation
Кабинет PARTNER: свои Product, создание/редактирование, dynamic Category Schema form, attributes, tariffs, availability, media, submit to moderation, moderation feedback. Partner-safe Active Category Schema contract.
Статус: APPROVED.

· Step 1.9 — Buyer Identity / Public-to-Authenticated Transition
Регистрация/login BUYER, обязательный Buyer ↔ CRM Customer mapping, own account/profile, public-to-authenticated transition, подготовка Buyer Cabinet. ADR-0003 для узкой Security ↔ CRM orchestration.
Статус: APPROVED после review-fixes.

· Step 1.10 — Partner Registration & Onboarding
Public registration PARTNER, PartnerApplication lifecycle, internal review queue, approve/reject/request changes, CRM Partner create/link, controlled User.partnerId, запрет selling access до approval, Partner Cabinet activation. ADR-0004 для approve orchestration.
Статус: APPROVED.

· Step 1.11 — Public Seller Identity & Anti-Disintermediation
Разделение CRM Partner Identity и Marketplace Public Seller Identity, PublicSellerProfile, ANONYMOUS / VERIFIED_ALIAS / PUBLIC_BRAND, moderator-controlled visibility, seller-safe Card/PDP projection, защита от утечки контактов и попыток продажи в обход TravelHub.
Статус: выполнен, закрываются 2 review-fixes перед APPROVAL.

· Step 1.12 — Partner Storefront Foundation
Персональная витрина/мини-сайт PARTNER на инфраструктуре TravelHub: branding, собственный каталог опубликованных Product, RU/AZ/EN, storefront public contract, URL вида /store/:slug, архитектурная подготовка subdomain/custom domain. Один Product используется одновременно Marketplace и Storefront без дублирования.
Статус: следующий после APPROVAL Step 1.11.

· Step 1.13 — Buyer Cabinet Foundation
Свои будущие Orders/Bookings/Documents/Payments/Support read models; личный кабинет BUYER и безопасный own-scope. Пока без преждевременной реализации Finance/Sales логики.
Статус: не начат.
Это исходный Step 1.10, сдвинутый после добавленных шагов.

· Step 1.14 — Canonical Order Events
OrderReadyForBooking, OrderFulfilled, OrderClosed, cleanup/deprecation generic OrderStatusChanged там, где он подменяет канонические события. Подготовка надёжного взаимодействия Order с Booking и другими доменами.
Статус: не начат.
Это исходный Step 1.11.

· Step 1.15 — Correlation / Request ID Infrastructure
correlationId, causationId, HTTP request-id middleware, propagation в events/audit/logs и сквозная трассировка операций между доменами.
Статус: не начат.
Это исходный Step 1.12.

· Step 1.16 — Communication Foundation
Communication = CML-*, базовый cross-domain communication model для CRM/Order/Booking/Support вместо legacy message fragments.
Статус: не начат.
Это исходный Step 1.13.

· Step 1.17 — Phase 1 Hardening / Security / Regression
Полный regression, RBAC/object-scope/IDOR review, public/private boundaries, pagination/filter/sort consistency, error model, migration safety, observability, performance и security checks. Включает проверку новых Partner/Seller/Storefront контуров.
Статус: не начат.
Это исходный Step 1.14.

· Step 1.18 — Phase 1 Exit Audit
Повторный GAP-анализ против актуального Master/Baseline, подтверждение Phase 1 DoD, проверка ADR, migration debt, security debt, незакрытых архитектурных решений и готовности к Phase 2.
Статус: не начат.
Это исходный Step 1.15 и финальный шаг Phase 1.

## PHASE 2 — CORE COMMERCIAL FLOW

Цель Phase 2 — довести основной коммерческий поток до рабочего состояния:

Marketplace → Sales → Order → Booking → Finance → Documents

- Step 2.0 — Phase 2 Entry Audit
Проверка результатов Phase 1, migrations, RBAC, событий, legacy endpoints и готовности Sales/Order/Booking/Finance.

- Step 2.1 — Sales Domain Foundation
Канонические Lead, Opportunity, Quote, Sale; ID LED-* / OPP-* / QTE-* / SAL-*; ownership и lifecycle.

- Step 2.2 — Sales Center Backend
API, очереди, фильтры, KPI/read models, actions, audit, RBAC. Sales не содержит Order/Booking logic.

- Step 2.3 — Quote & Commercial Offer Flow
Состав предложения, Product/Tariff snapshot, цена, скидки, валюта, сроки действия, customer/travelers context.

- Step 2.4 — Sale Completion → OrderRequested
Завершённая Sale публикует каноническое OrderRequested. Никаких прямых записей Sales → Order tables.

- Step 2.5 — Order Creation Consumer
Order принимает OrderRequested, создаёт собственный ORD-*, пользовательский номер TH-YYYY-######, OrderItems/OrderTraveler и публикует OrderCreated.

- Step 2.6 — Remove Bootstrap Order Creation
Удаление/закрытие временного /orders/bootstrap. После этого обычный Order создаётся только canonical flow.

- Step 2.7 — Order Lifecycle Completion
Полный backend lifecycle Order, стабильные backend codes, guards, history, SLA и события OrderReadyForBooking, BookingRequested, OrderFulfilled, OrderClosed.

- Step 2.8 — BookingRequested → Booking Creation
Booking создаётся только по BookingRequested, а не по OrderApproved. Связь OrderItem ↔ Booking без нарушения domain ownership.

- Step 2.9 — Booking Lifecycle Completion
Supplier processing, confirmation, clarification, rejection, change/cancellation requests, fulfillment и обратные события Order.

- Step 2.10 — Finance Domain Foundation
Payment PAY-*, Refund RFD-*, Invoice INV-*, Commission CMS-*, Currency CUR-*, ExchangeRate FXR-*, Tax TAX-*, TaxRule TXR-*.

- Step 2.11 — Pricing & Financial Snapshot
Фиксация цены сделки/заказа: base price, taxes, discount, commission, currency/exchange rate. Изменение Product price не изменяет уже оформленный Order.

- Step 2.12 — Payment Flow
Payment intent/transaction lifecycle, связь с Order без передачи ownership Finance-сущностей Order Center.

- Step 2.13 — Refund Flow
Полный/частичный refund, причины, permissions, audit и события.

- Step 2.14 — Invoice / Commission Flow
Invoice lifecycle и partner/platform commissions.

- Step 2.15 — Documents Commercial Flow
Contract, invoice/receipt/voucher как типы Document; генерация, immutable snapshots, связи с Order/Booking/Finance.

- Step 2.16 — Commercial Flow E2E
Сквозной сценарий:

Product → Quote → Sale → OrderRequested → Order → BookingRequested → Booking → Payment → Documents → Fulfillment → OrderClosed

- Step 2.17 — Phase 2 Hardening
Idempotency, Outbox, retries, duplicate events, concurrency, compensation, security, audit, performance.

- Step 2.18 — Phase 2 Exit Audit
Полная сверка с Master/Baseline и DoD Phase 2.

# PHASE 3 — COMPLETE PLATFORM

Phase 3 превращает работающий commercial core в полную TravelHub Enterprise SaaS-платформу.

## Управление и аналитика

- Step 3.0 — Phase 3 Entry Audit

- Step 3.1 — Dashboard / Command Center Backend
Агрегированные KPI/read models без владения операционными сущностями.

- Step 3.2 — Dashboard UI
Главный внутренний рабочий экран, KPI, alerts, queues, shortcuts, AI insights.

- Step 3.3 — Analytics Foundation
Метрики, dimensions, aggregation/read models.

- Step 3.4 — Analytics Center UI
Продажи, заказы, бронирования, финансы, продукты, партнёры, marketplace performance.

## CRM

- Step 3.5 — CRM Completion
Customer CUS-*, Contact CNT-*, Company COM-*, Partner PAR-*, Supplier SUP-*.

- Step 3.6 — CRM Center UI
360° customer/partner/company view, history, relations, activities.

- Step 3.7 — Communication Integration
CML-*, email/message/contact history и связи с CRM/Sales/Order/Support.

## Marketing

- Step 3.8 — Marketing Domain
Campaign, audience, channel, attribution и lifecycle.

- Step 3.9 — Marketing Center UI

## Support

- Step 3.10 — Support Domain
Ticket/Case, priority, SLA, assignment, escalation.

- Step 3.11 — Support Center UI
Customer/Order/Booking context без передачи ownership.

## Users & Security

- Step 3.12 — Users & Access Completion
Канонические роли, permissions, user lifecycle, sessions, partner/buyer accounts.

- Step 3.13 — Users & Access Center UI

- Step 3.14 — Security Hardening
Rate limiting, session/token security, object-scope audit, sensitive operations, security events.

## Documents

- Step 3.15 — Documents Domain Completion
Document/Template/Voucher, versioning, storage, generation, permissions.

- Step 3.16 — Documents Center UI

## Calendar

- Step 3.17 — Calendar Domain
Events/tasks/deadlines, Order/Booking/Sales/Support references.

- Step 3.18 — Calendar Center UI

## Reports

- Step 3.19 — Reports Domain
Report definitions, parameters, schedules, exports.

- Step 3.20 — Reports Center UI

## Integrations

- Step 3.21 — Integration Platform
Connector model, credentials/secrets abstraction, inbound/outbound integrations.

- Step 3.22 — Webhooks & External API
Signing, retries, idempotency, rate limits, delivery log.

- Step 3.23 — Integrations Center UI

## AI

- Step 3.24 — AI Center Foundation
AI recommendations, insights, risk detection, assistance contracts.

- Step 3.25 — AI Governance
AI не выполняет критические действия самостоятельно; permissions, audit, human approval.

- Step 3.26 — AI Center UI

## System & Settings

- Step 3.27 — System Center
Health, queues, jobs, events, errors, audit, operational diagnostics.

- Step 3.28 — Settings Center
Organization settings, localization, business policies, references. Currency/Tax ownership остаётся Finance.

## Marketplace completion

- Step 3.29 — Partner Cabinet Full
Product management, media, tariffs, availability, moderation, sales/orders/bookings/finance views в разрешённых границах.

- Step 3.30 — Buyer Cabinet Full
Profile, Orders, Bookings, Payments, Documents, Support.

- Step 3.31 — Marketplace Checkout
Выбор услуги/tariff/date/travelers → commercial flow. Никакого прямого создания Booking из frontend.

- Step 3.32 — Marketplace Search & Discovery
Full-text search, category-specific filters, sorting, pagination, availability/price filters.

- Step 3.33 — Product Detail Page Full
Подробное описание услуги, фото-галерея, цена, варианты/tariffs, availability, условия, provider information, CTA.

- Step 3.34 — Reviews & Ratings
Здесь окончательно закрывается legacy Review: ownership, eligibility, moderation, rating aggregation.

- Step 3.35 — Marketplace SEO / Localization
RU/AZ/EN, localized metadata, canonical URLs, sitemap, structured data.

## Moderation

- Step 3.36 — Moderation Center Full
Очереди, SLA, filters, Product versions, decisions, history, moderator workload/KPI.

- Step 3.37 — Extended Content Moderation
Product text/media/reviews и future moderation objects без смешения domain ownership.

## Legacy reconciliation

- Step 3.38 — Legacy Payout Resolution
Определить окончательное место существующего Payout в Finance architecture.

- Step 3.39 — Legacy Chat Resolution
ChatRoom / ChatMember / Message → Communication/Support architecture либо controlled migration.

- Step 3.40 — Legacy TourMedia Resolution
Migration в Catalog ProductMedia.

- Step 3.41 — StripeEvent Resolution
Перевод в Finance/Integration webhook-event architecture.

## Production

- Step 3.42 — Performance & Scalability
Indexes, query plans, cache, queues, media/CDN, pagination, load tests.

- Step 3.43 — Observability
Structured logs, metrics, traces, correlation/causation, alerts.

- Step 3.44 — Backup / Recovery / Operations
PostgreSQL, object storage, restore tests, migration rollback/recovery procedures.

- Step 3.45 — Production Security Audit

- Step 3.46 — Complete Platform E2E
Включая главный сценарий:

PARTNER → Product → Media → Moderation → Published Marketplace → BUYER → Service → Sale/Checkout → Order → Booking → Payment → Documents → Fulfillment → Support/Review

- Step 3.47 — Final Architecture Audit
Все 20 центров/доменов, ID Policy, RBAC, events, ownership, lifecycle, API и UI сверяются с Master/Baseline.

- Step 3.48 — Production Release Candidate

- Step 3.49 — Production Readiness / Final DoD

Таким образом, у нас получается 16 шагов Phase 1 + 19 шагов Phase 2 + 50 шагов Phase 3. Это не означает 85 огромных отдельных разработок: многие шаги специально маленькие, чтобы после каждого можно было проверить архитектуру и не позволять агенту сразу переписывать половину проекта.